ITI Sector

FORMAT –“A”

Abstract of works projects physically completed under UT Capex Budget, Loan, Loan, CSS& PMDP during 2021-22

(Rs. In lakh)

| Sr. No. | Source of funds | Total No. of works Physically completed during 2021-22 | Total AA cost | Total cost of completion/ expenditure |
| --- | --- | --- | --- | --- |
|  | Capex Regular | 28 | 649.50 | 509.05 |
|  | Loan Schemes | 0 | 0 | 0 |
|  | CSS | 0 | 0 | 0 |
|  | PMDP/Others | 0 | 0 | 0 |
|  | Total: | 28 | 649.50 | 509.05 |

Format – “C”

Geo tagged Photographs of the work (JPG Format with details)

|  | Sr. No. | 01 |
| --- | --- | --- |
|  | Name of the Work with location | Construction of W/ shop for Motor Mechanic (MMV) / Plumber Trade & auto mobile service Station at IT R.S.Pora |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD (R&B) |
|  | Block/District | Jammu |
|  | AA Cost (Rs. In lakh) | 93.30 |
|  | Total cost of completion/ Expdt incurred ending 3/2022 | 92.78 |
|  | Date of start (Month/year) | Jul-16 |
|  | Date of completion (Month/year) | Mar-22 |
|  | No. of beneficiary | 100 trainees |

|  | Sr. No. | 02 |
| --- | --- | --- |
|  | Name of the Work with location | Construction of first floor to ITI building at ITI Nowshera |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD (R&B) |
|  | Block/District | Jammu |
|  | AA Cost (Rs. In lakh) | 99.90 |
|  | Total cost of completion/ Expdt incurred ending 3/2022 | 98.15 |
|  | Date of start (Month/year) | Sep-19 |
|  | Date of completion (Month/year) | Mar-22 |
|  | No. of beneficiary | 150 |
|  | Sr. No. | 03 |
|  | Name of the Work with location | Construction of approach road from Main Gate at ITI Bhaderwah |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD (R&B) |
|  | Block/District | Doda |
|  | AA Cost (Rs. In lakh) | 15.16 |
|  | Total cost of completion/ Expdt incurred ending 3/2022 | 15.00 |
|  | Date of start (Month/year) | Mar-20 |
|  | Date of completion (Month/year) | Sep-21 |
|  | No. of beneficiary | 400 |
|  | Sr. No. | 04 |
|  | Name of the Work with location | Establishment of Conference Hall at Directorate of Technical Education, Jammu |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | JKI |
|  | Block/District | Jammu |
|  | AA Cost (Rs. In lakh) | 14.51 |
|  | Total cost of completion/ Expdt incurred ending 3/2022 | 6.00 |
|  | Date of start (Month/year) | Oct-19 |
|  | Date of completion (Month/year) | Dec-21 |
|  | No. of beneficiary | 50 |
|  | Sr. No. | 05 |
|  | Name of the Work with location | Construction of Boundary Wall and Main Gate of Devry Stones at Govt. ITI Kulgam |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | J&K Housing Board |
|  | Block/District | Kulgam |
|  | AA Cost (Rs. In lakh) | 31.57 |
|  | Total cost of completion/ Expdt incurred ending 3/2022 | 31.20 |
|  | Date of start (Month/year) | Jun-20 |
|  | Date of completion (Month/year) | Mar-22 |
|  | No. of beneficiary | 400 |
|  | Sr. No. | 06 |
|  | Name of the Work with location | Construction of workshop block at Women ITI, Phase-II Bemina |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD(R&B) |
|  | Block/District | Srinagar |
|  | AA Cost (Rs. In lakh) | 82.58 |
|  | Total cost of completion/ Expdt incurred ending 3/2022 | 66.90 |
|  | Date of start (Month/year) | Jul-20 |
|  | Date of completion (Month/year) | Jun-21 |
|  | No. of beneficiary | 275 |
|  | Sr. No. | 07 |
|  | Name of the Work with location | Construction of Chowkidar Qtrs and Main gate with Devri Stones at Govt ITI Anantnag |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD(R&B) |
|  | Block/District | Anantnag |
|  | AA Cost (Rs. In lakh) | 23.91 |
|  | Total cost of completion/ Expdt incurred ending 3/2022 | 17.00 |
|  | Date of start (Month/year) | Sep-21 |
|  | Date of completion (Month/year) | Mar-22 |
|  | No. of beneficiary | 800 trainees |
|  | Sr. No. | 08 |
|  | Name of the Work with location | Macdamization of Internal Roads at Women ITI Bemina |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD(R&B) |
|  | Block/District | Srinagar |
|  | AA Cost (Rs. In lakh) | 10.52 |
|  | Total cost of completion/ Expdt incurred ending 3/2022 | 7.80 |
|  | Date of start (Month/year) | May-21 |
|  | Date of completion (Month/year) | Aug-21 |
|  | No. of beneficiary | 300 |
|  | Sr. No. | 09 |
|  | Name of the Work with location | Laying of tiles in various trades Buildings at ITI Bhaderwah |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD(R&B) |
|  | Block/District | Doda |
|  | AA Cost (Rs. In lakh) | 12.00 |
|  | Total cost of completion/ Expdt incurred ending 3/2022 | 6.59 |
|  | Date of start (Month/year) | Jun-21 |
|  | Date of completion (Month/year) | Aug-21 |
|  | No. of beneficiary | 250 |
|  | Sr. No. | 10 |
|  | Name of the Work with location | Macdamisation of interior roads at Govt. ITI Pampore |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD(R&B) |
|  | Block/District | Pulwama |
|  | AA Cost (Rs. In lakh) | 20.00 |
|  | Total cost of completion/ Expdt incurred ending 3/2022 | 12.79 |
|  | Date of start (Month/year) | Jun-21 |
|  | Date of completion (Month/year) | Oct-21 |
|  | No. of beneficiary | 300 |
|  | Sr. No. | 11 |
|  | Name of the Work with location | Construction of workshop block at Women ITI Bemina ( Phase III) |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD(R&B) |
|  | Block/District | Srinagar |
|  | AA Cost (Rs. In lakh) | 89.62 |
|  | Total cost of completion/ Expdt incurred ending 3/2022 | 60.00 |
|  | Date of start (Month/year) | Jun-21 |
|  | Date of completion (Month/year) | Mar-22 |
|  | No. of beneficiary | 275 |
|  | Sr. No. | 12 |
|  | Name of the Work with location | construction of Garage and development of parking area at ITI Pulwama |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD(R&B) |
|  | Block/District | Pulwama |
|  | AA Cost (Rs. In lakhs) | 27.42 |
|  | Total cost of completion/ Expdt incurred ending 3/2022 | 15.00 |
|  | Date of start (Month/year) | Jul-21 |
|  | Date of completion (Month/year) | Dec-21 |
|  | No. of beneficiary | 300 |
|  | Sr. No. | 13 |
|  | Name of the Work with location | Establishment of Basket ball court at Women ITI Jammu |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD(R&B) |
|  | Block/District | Jammu |
|  | AA Cost (Rs. In lakh) | 10.00 |
|  | Total cost of completion/ Expdt incurred ending 3/2022 | 5.00 |
|  | Date of start (Month/year) | Aug-21 |
|  | Date of completion (Month/year) | Dec-21 |
|  | No. of beneficiary | 164 trainees |
|  | Sr. No. | 14 |
|  | Name of the Work with location | Landscape development of ITI Sopore. Construction of fencing around park proposed in front of administration and women's building |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD(R&B) |
|  | Block/District | Baramulla |
|  | AA Cost (Rs. In lakh) | 3.19 |
|  | Total cost of completion/ Expdt incurred ending 3/2022 | 3.05 |
|  | Date of start (Month/year) | Dec-20 |
|  | Date of completion (Month/year) | Mar-22 |
|  | No. of beneficiary | 300 |
|  | Sr. No. | 15 |
|  | Name of the Work with location | Development & Up-gradation of parking area at ITI Jammu |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD(R&B) |
|  | Block/District | Jammu |
|  | AA Cost (Rs. In lakh) | 10.92 |
|  | Total cost of completion/ Expdt incurred ending 3/2022 | 10.05 |
|  | Date of start (Month/year) | Jul-20 |
|  | Date of completion (Month/year) | Mar-22 |
|  | No. of beneficiary | 900 |
|  | Sr. No. | 16 |
|  | Name of the Work with location | Repair of protection wall & Iron fencing grill at ITI Kupwara |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD(R&B) |
|  | Block/District | Kupwara |
|  | AA Cost (Rs. In lakh) | 6.15 |
|  | Total cost of completion/ Expdt incurred ending 3/2022 | 4.95 |
|  | Date of start (Month/year) | Aug-20 |
|  | Date of completion (Month/year) | Dec-21 |
|  | No. of beneficiary | 250 |
|  | Sr. No. | 17 |
|  | Name of the Work with location | White Washing / Face lifting of DSD office at Bikram Chowk Jammu |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD(R&B) |
|  | Block/District | Jammu |
|  | AA Cost (Rs. In lakh) | 2.00 |
|  | Total cost of completion/ Expdt incurred ending 3/2022 | 0.97 |
|  | Date of start (Month/year) | Oct-20 |
|  | Date of completion (Month/year) | Jun-21 |
|  | No. of beneficiary | 50 |
|  | Sr. No. | 18 |
|  | Name of the Work with location | Renovation of Hostel Block at ITI building, Shopian |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD(R&B) |
|  | Block/District | Shopian |
|  | AA Cost (Rs. In lakh) | 8.95 |
|  | Total cost of completion/ Expdt incurred ending 3/2022 | 6.73 |
|  | Date of start (Month/year) | Jun-21 |
|  | Date of completion (Month/year) | Feb-22 |
|  | No. of beneficiary | 200 |
|  | Sr. No. | 19 |
|  | Name of the Work with location | Face lfting of Adm Block & Workshop block at Women ITI Jammu |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD(R&B) |
|  | Block/District | Jammu |
|  | AA Cost (Rs. In lakh) | 11.92 |
|  | Total cost of completion/ Expdt incurred ending 3/2022 | 7.42 |
|  | Date of start (Month/year) | Oct-20 |
|  | Date of completion (Month/year) | Jan-22 |
|  | No. of beneficiary | 220 |
|  | Sr. No. | 20 |
|  | Name of the Work with location | Renovation & Construction of Bathrooms (including 1st floor of main block) at ITI Anantnag |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD(R&B) |
|  | Block/District | Anantnag |
|  | AA Cost (Rs. In lakh) | 10.63 |
|  | Total cost of completion/ Expdt incurred ending 3/2022 | 6.57 |
|  | Date of start (Month/year) | Sep-21 |
|  | Date of completion (Month/year) | Mar-22 |
|  | No. of beneficiary | 800 trainees |
|  | Sr. No. | 21 |
|  | Name of the Work with location | Renovation of Ceiling of Stenography Trade & Internal face lifting of Workshops at Women ITI Bemina, Srinagar |
|  | Department/ Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD(R&B) |
|  | Block/District | Srinagar |
|  | AA Cost (Rs. In lakh) | 12.33 |
|  | Total cost of completion/ Expdt incurred ending 3/2022 | 6.30 |
|  | Date of start (Month/year) | Jun-21 |
|  | Date of completion (Month/year) | Mar-22 |
|  | No. of beneficiary | 300 |
|  | Sr. No. | 22 |
|  | Name of the Work with location | Renovation of Washroom & repair/restoration of Sanitary Disposal System at Women ITI Bemina |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD(R&B) |
|  | Block/District | Srinagar |
|  | AA Cost (Rs. In lakh) | 8.18 |
|  | Total cost of completion/ Expdt incurred ending 3/2022 | 3.58 |
|  | Date of start (Month/year) | Jun-21 |
|  | Date of completion (Month/year) | Mar-22 |
|  | No. of beneficiary | 300 |
|  | Sr. No. | 23 |
|  | Name of the Work with location | Repair / Renovation of ITI complex Poonch |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD(R&B) |
|  | Block/District | Poonch |
|  | AA Cost (Rs. In lakh) | 11.27 |
|  | Total cost of completion/ Expdt incurred ending 3/2022 | 7.42 |
|  | Date of start (Month/year) | Jun-21 |
|  | Date of completion (Month/year) | Mar-22 |
|  | No. of beneficiary | 400 |
|  | Sr. No. | 24 |
|  | Name of the Work with location | Repair/Whitewash of ITI Dharmari |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD(R&B) |
|  | Block/District | Reasi |
|  | AA Cost (Rs. In lakh) | 1.61 |
|  | Total cost of completion/ Expdt incurred ending 3/2022 | 1.16 |
|  | Date of start (Month/year) | Oct-21 |
|  | Date of completion (Month/year) | Mar-22 |
|  | No. of beneficiary | 150 |
|  | Sr. No. | 25 |
|  | Name of the Work with location | Repair/Renovation of Office of Joint Director, Skill Development Kashmir, Bemina |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD(R&B) |
|  | Block/District | Srinagar |
|  | AA Cost (Rs. In lakh) | 4.84 |
|  | Total cost of completion/ Expdt incurred ending 3/2022 | 2.34 |
|  | Date of start (Month/year) | Oct-21 |
|  | Date of completion (Month/year) | Jan-22 |
|  | No. of beneficiary | 30 |
|  | Sr. No. | 26 |
|  | Name of the Work with location | Repair/Renovation of Office of Joint Director, Skill Development Jammu |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD(R&B) |
|  | Block/District | Jammu |
|  | AA Cost (Rs. In lakh) | 4.63 |
|  | Total cost of completion/ Expdt incurred ending 3/2022 | 2.28 |
|  | Date of start (Month/year) | Oct-21 |
|  | Date of completion (Month/year) | Jan-22 |
|  | No. of beneficiary | 30 |
|  | Sr. No. | 27 |
|  | Name of the Work with location | Painting / Colour washing of Women Wing block at ITI Rajouri |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD(R&B) |
|  | Block/District | Rajouri |
|  | AA Cost (Rs. In lakh) | 4.27 |
|  | Total cost of completion/ Expdt incurred ending 3/2022 | 2.14 |
|  | Date of start (Month/year) | Aug-21 |
|  | Date of completion (Month/year) | Mar-22 |
|  | No. of beneficiary | 550 |
|  | Sr. No. | 28 |
|  | Name of the Work with location | Repair/Renovation of main building, Women Building & Hostel Building at ITI Hiranagar |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD(R&B) |
|  | Block/District | Kathua |
|  | AA Cost (Rs. In lakh) | 18.12 |
|  | Total cost of completion/ Expdt incurred ending 3/2022 | 9.88 |
|  | Date of start (Month/year) | Jul-21 |
|  | Date of completion (Month/year) | Mar-22 |
|  | No. of beneficiary | 500 |