**ITI Sector**

**FORMAT –“A”**

**Abstract of works projects physically completed under UT Capex Budget, Loan, Loan, CSS& PMDP during 2021-22**

**(Rs. In lakh)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Sr. No.** | **Source of funds** | **Total No. of works Physically completed during 2021-22** | **Total AA cost** | **Total cost of completion/ expenditure** |
|  | Capex Regular | **28** | **649.50** | **509.05** |
|  | Loan Schemes | 0 | 0 | 0 |
|  | CSS | 0 | 0 | 0 |
|  | PMDP/Others | 0 | 0 | 0 |
|  | **Total:** | **28** | **649.50** | **509.05** |

**Format – “C”**

**Geo tagged Photographs of the work (JPG Format with details)**

|  |  |  |
| --- | --- | --- |
| ***C:\Users\IdreesPC\Downloads\IMG-20220331-WA0070 (2).jpg*** | **Sr. No.** | **01** |
| Name of the  Work with location | Construction of W/ shop for Motor Mechanic (MMV) / Plumber Trade & auto mobile service Station at IT R.S.Pora |
| Department//  Organisation | Skill Development Department (Directorate of Skill Development) |
| Executing Agency | PWD (R&B) |
| Block/District | Jammu |
| AA Cost (Rs. In lakh) | 93.30 |
| Total cost of completion/ Expdt incurred ending 3/2022 | 92.78 |
| Date of start (Month/year) | Jul-16 |
| Date of completion (Month/year) | Mar-22 |
| No. of beneficiary | 100 trainees |

|  |  |  |
| --- | --- | --- |
| ***C:\Users\IdreesPC\Downloads\20220331_74613AMByGPSMapCamera (1).jpg*** | **Sr. No.** | **02** |
| Name of the  Work with location | Construction of first floor to ITI building at ITI Nowshera |
| Department//  Organisation | Skill Development Department (Directorate of Skill Development) |
| Executing Agency | PWD (R&B) |
| Block/District | Jammu |
| AA Cost (Rs. In lakh) | 99.90 |
| Total cost of completion/ Expdt incurred ending 3/2022 | 98.15 |
| Date of start (Month/year) | Sep-19 |
| Date of completion (Month/year) | Mar-22 |
| No. of beneficiary | 150 |
| **PHOTO-2022-03-14-11-19-46 (2)** | **Sr. No.** | **03** |
| Name of the  Work with location | Construction of approach road from Main Gate at ITI Bhaderwah |
| Department//  Organisation | Skill Development Department (Directorate of Skill Development) |
| Executing Agency | PWD (R&B) |
| Block/District | Doda |
| AA Cost (Rs. In lakh) | 15.16 |
| Total cost of completion/ Expdt incurred ending 3/2022 | 15.00 |
| Date of start (Month/year) | Mar-20 |
| Date of completion (Month/year) | Sep-21 |
| No. of beneficiary | 400 |
| ***C:\Users\IdreesPC\Downloads\DSD Conf hall jmu.jpg*** | **Sr. No.** | **04** |
| Name of the  Work with location | Establishment of Conference Hall at Directorate of Technical Education, Jammu |
| Department//  Organisation | Skill Development Department (Directorate of Skill Development) |
| Executing Agency | JKI |
| Block/District | Jammu |
| AA Cost (Rs. In lakh) | 14.51 |
| Total cost of completion/ Expdt incurred ending 3/2022 | 6.00 |
| Date of start (Month/year) | Oct-19 |
| Date of completion (Month/year) | Dec-21 |
| No. of beneficiary | 50 |
| ***C:\Users\hp\Downloads\IMG-20220331-WA0048.jpg*** | **Sr. No.** | **05** |
| Name of the  Work with location | Construction of Boundary Wall and Main Gate of Devry Stones at Govt. ITI Kulgam |
| Department//  Organisation | Skill Development Department (Directorate of Skill Development) |
| Executing Agency | J&K Housing Board |
| Block/District | Kulgam |
| AA Cost (Rs. In lakh) | 31.57 |
| Total cost of completion/ Expdt incurred ending 3/2022 | 31.20 |
| Date of start (Month/year) | Jun-20 |
| Date of completion (Month/year) | Mar-22 |
| No. of beneficiary | 400 |
| ***C:\Users\IdreesPC\Downloads\1648723378031.jpg*** | **Sr. No.** | **06** |
| Name of the  Work with location | Construction of workshop block at Women ITI, Phase-II Bemina |
| Department//  Organisation | Skill Development Department (Directorate of Skill Development) |
| Executing Agency | PWD(R&B) |
| Block/District | Srinagar |
| AA Cost (Rs. In lakh) | 82.58 |
| Total cost of completion/ Expdt incurred ending 3/2022 | 66.90 |
| Date of start (Month/year) | Jul-20 |
| Date of completion (Month/year) | Jun-21 |
| No. of beneficiary | 275 |
| ***C:\Users\ADMIN\Downloads\WhatsApp Unknown 2022-03-31 at 2.29.41 PM\WhatsApp Image 2022-03-31 at 12.04.16 PM (5).jpegC:\Users\ADMIN\Downloads\WhatsApp Unknown 2022-03-31 at 2.29.41 PM\WhatsApp Image 2022-03-31 at 12.04.16 PM (8).jpeg*** | **Sr. No.** | **07** |
| Name of the  Work with location | Construction of Chowkidar Qtrs and Main gate with Devri Stones at Govt ITI Anantnag |
| Department//  Organisation | Skill Development Department (Directorate of Skill Development) |
| Executing Agency | PWD(R&B) |
| Block/District | Anantnag |
| AA Cost (Rs. In lakh) | 23.91 |
| Total cost of completion/ Expdt incurred ending 3/2022 | 17.00 |
| Date of start (Month/year) | Sep-21 |
| Date of completion (Month/year) | Mar-22 |
| No. of beneficiary | 800 trainees |
| C:\Users\IdreesPC\AppData\Local\Microsoft\Windows\Temporary Internet Files\Content.Word\1648722177152.jpg | **Sr. No.** | **08** |
| Name of the  Work with location | Macdamization of Internal Roads at Women ITI Bemina |
| Department//  Organisation | Skill Development Department (Directorate of Skill Development) |
| Executing Agency | PWD(R&B) |
| Block/District | Srinagar |
| AA Cost (Rs. In lakh) | 10.52 |
| Total cost of completion/ Expdt incurred ending 3/2022 | 7.80 |
| Date of start (Month/year) | May-21 |
| Date of completion (Month/year) | Aug-21 |
| No. of beneficiary | 300 |
| ***PHOTO-2022-03-14-11-19-48 (3)*** | **Sr. No.** | **09** |
| Name of the  Work with location | Laying of tiles in various trades Buildings at ITI Bhaderwah |
| Department//  Organisation | Skill Development Department (Directorate of Skill Development) |
| Executing Agency | PWD(R&B) |
| Block/District | Doda |
| AA Cost (Rs. In lakh) | 12.00 |
| Total cost of completion/ Expdt incurred ending 3/2022 | 6.59 |
| Date of start (Month/year) | Jun-21 |
| Date of completion (Month/year) | Aug-21 |
| No. of beneficiary | 250 |
| ***C:\Users\IdreesPC\Downloads\IMG-20220331-WA0116.jpg*** | **Sr. No.** | **10** |
| Name of the  Work with location | Macdamisation of interior roads at Govt. ITI Pampore |
| Department//  Organisation | Skill Development Department (Directorate of Skill Development) |
| Executing Agency | PWD(R&B) |
| Block/District | Pulwama |
| AA Cost (Rs. In lakh) | 20.00 |
| Total cost of completion/ Expdt incurred ending 3/2022 | 12.79 |
| Date of start (Month/year) | Jun-21 |
| Date of completion (Month/year) | Oct-21 |
| No. of beneficiary | 300 |
| ***C:\Users\IdreesPC\Downloads\1648723378031.jpg*** | **Sr. No.** | **11** |
| Name of the  Work with location | Construction of workshop block at Women ITI Bemina ( Phase III) |
| Department//  Organisation | Skill Development Department (Directorate of Skill Development) |
| Executing Agency | PWD(R&B) |
| Block/District | Srinagar |
| AA Cost (Rs. In lakh) | 89.62 |
| Total cost of completion/ Expdt incurred ending 3/2022 | 60.00 |
| Date of start (Month/year) | Jun-21 |
| Date of completion (Month/year) | Mar-22 |
| No. of beneficiary | 275 |
| ***C:\Users\IdreesPC\Downloads\1648721891259 (1).jpg*** | **Sr. No.** | **12** |
| Name of the  Work with location | construction of Garage and development of parking area at ITI Pulwama |
| Department//  Organisation | Skill Development Department (Directorate of Skill Development) |
| Executing Agency | PWD(R&B) |
| Block/District | Pulwama |
| AA Cost (Rs. In lakhs) | 27.42 |
| Total cost of completion/ Expdt incurred ending 3/2022 | 15.00 |
| Date of start (Month/year) | Jul-21 |
| Date of completion (Month/year) | Dec-21 |
| No. of beneficiary | 300 |
| ***C:\Users\IdreesPC\Downloads\WhatsApp Image 2022-03-31 at 12.26.43 PM.jpeg*** | **Sr. No.** | **13** |
| Name of the  Work with location | Establishment of Basket ball court at Women ITI Jammu |
| Department//  Organisation | Skill Development Department (Directorate of Skill Development) |
| Executing Agency | PWD(R&B) |
| Block/District | Jammu |
| AA Cost (Rs. In lakh) | 10.00 |
| Total cost of completion/ Expdt incurred ending 3/2022 | 5.00 |
| Date of start (Month/year) | Aug-21 |
| Date of completion (Month/year) | Dec-21 |
| No. of beneficiary | 164 trainees |
| ***C:\Users\IdreesPC\Downloads\IMG-20220331-WA0064.jpg*** | **Sr. No.** | **14** |
| Name of the  Work with location | Landscape development of ITI Sopore. Construction of fencing around park proposed in front of administration and women's building |
| Department//  Organisation | Skill Development Department (Directorate of Skill Development) |
| Executing Agency | PWD(R&B) |
| Block/District | Baramulla |
| AA Cost (Rs. In lakh) | 3.19 |
| Total cost of completion/ Expdt incurred ending 3/2022 | 3.05 |
| Date of start (Month/year) | Dec-20 |
| Date of completion (Month/year) | Mar-22 |
| No. of beneficiary | 300 |
| C:\Users\HP\Downloads\IMG-20220404-WA0022.jpg | **Sr. No.** | **15** |
| Name of the  Work with location | Development & Up-gradation of parking area at ITI Jammu |
| Department//  Organisation | Skill Development Department (Directorate of Skill Development) |
| Executing Agency | PWD(R&B) |
| Block/District | Jammu |
| AA Cost (Rs. In lakh) | 10.92 |
| Total cost of completion/ Expdt incurred ending 3/2022 | 10.05 |
| Date of start (Month/year) | Jul-20 |
| Date of completion (Month/year) | Mar-22 |
| No. of beneficiary | 900 |
| ***C:\Users\IdreesPC\Downloads\IMG-20220331-WA0110.jpg*** | **Sr. No.** | **16** |
| Name of the  Work with location | Repair of protection wall & Iron fencing grill at ITI Kupwara |
| Department//  Organisation | Skill Development Department (Directorate of Skill Development) |
| Executing Agency | PWD(R&B) |
| Block/District | Kupwara |
| AA Cost (Rs. In lakh) | 6.15 |
| Total cost of completion/ Expdt incurred ending 3/2022 | 4.95 |
| Date of start (Month/year) | Aug-20 |
| Date of completion (Month/year) | Dec-21 |
| No. of beneficiary | 250 |
| C:\Users\HP\Downloads\IMG-20220404-WA0020 (1).jpg | **Sr. No.** | **17** |
| Name of the  Work with location | White Washing / Face lifting of DSD office at Bikram Chowk Jammu |
| Department//  Organisation | Skill Development Department (Directorate of Skill Development) |
| Executing Agency | PWD(R&B) |
| Block/District | Jammu |
| AA Cost (Rs. In lakh) | 2.00 |
| Total cost of completion/ Expdt incurred ending 3/2022 | 0.97 |
| Date of start (Month/year) | Oct-20 |
| Date of completion (Month/year) | Jun-21 |
| No. of beneficiary | 50 |
| C:\Users\HP\Downloads\IMG-20220404-WA0018.jpg | **Sr. No.** | **18** |
| Name of the  Work with location | Renovation of Hostel Block at ITI building, Shopian |
| Department//  Organisation | Skill Development Department (Directorate of Skill Development) |
| Executing Agency | PWD(R&B) |
| Block/District | Shopian |
| AA Cost (Rs. In lakh) | 8.95 |
| Total cost of completion/ Expdt incurred ending 3/2022 | 6.73 |
| Date of start (Month/year) | Jun-21 |
| Date of completion (Month/year) | Feb-22 |
| No. of beneficiary | 200 |
| ***C:\Users\hp\Downloads\1648798767420.jpg*** | **Sr. No.** | **19** |
| Name of the  Work with location | Face lfting of Adm Block & Workshop block at Women ITI Jammu |
| Department//  Organisation | Skill Development Department (Directorate of Skill Development) |
| Executing Agency | PWD(R&B) |
| Block/District | Jammu |
| AA Cost (Rs. In lakh) | 11.92 |
| Total cost of completion/ Expdt incurred ending 3/2022 | 7.42 |
| Date of start (Month/year) | Oct-20 |
| Date of completion (Month/year) | Jan-22 |
| No. of beneficiary | 220 |
| ***C:\Users\ADMIN\Downloads\WhatsApp Unknown 2022-03-31 at 2.29.41 PM\WhatsApp Image 2022-03-31 at 12.04.17 PM (6).jpeg*** | **Sr. No.** | **20** |
| Name of the  Work with location | Renovation & Construction of Bathrooms (including 1st floor of main block) at ITI Anantnag |
| Department//  Organisation | Skill Development Department (Directorate of Skill Development) |
| Executing Agency | PWD(R&B) |
| Block/District | Anantnag |
| AA Cost (Rs. In lakh) | 10.63 |
| Total cost of completion/ Expdt incurred ending 3/2022 | 6.57 |
| Date of start (Month/year) | Sep-21 |
| Date of completion (Month/year) | Mar-22 |
| No. of beneficiary | 800 trainees |
| ***C:\Users\IdreesPC\AppData\Local\Microsoft\Windows\Temporary Internet Files\Content.Word\1648722177203.jpg*** | **Sr. No.** | **21** |
| Name of the  Work with location | Renovation of Ceiling of Stenography Trade & Internal face lifting of Workshops at Women ITI Bemina, Srinagar |
| Department/  Organisation | Skill Development Department (Directorate of Skill Development) |
| Executing Agency | PWD(R&B) |
| Block/District | Srinagar |
| AA Cost (Rs. In lakh) | 12.33 |
| Total cost of completion/ Expdt incurred ending 3/2022 | 6.30 |
| Date of start (Month/year) | Jun-21 |
| Date of completion (Month/year) | Mar-22 |
| No. of beneficiary | 300 |
| C:\Users\HP\Downloads\IMG-20220404-WA0020.jpg | **Sr. No.** | **22** |
| Name of the  Work with location | Renovation of Washroom & repair/restoration of Sanitary Disposal System at Women ITI Bemina |
| Department//  Organisation | Skill Development Department (Directorate of Skill Development) |
| Executing Agency | PWD(R&B) |
| Block/District | Srinagar |
| AA Cost (Rs. In lakh) | 8.18 |
| Total cost of completion/ Expdt incurred ending 3/2022 | 3.58 |
| Date of start (Month/year) | Jun-21 |
| Date of completion (Month/year) | Mar-22 |
| No. of beneficiary | 300 |
| C:\Users\HP\Downloads\IMG-20220404-WA0007.jpg | **Sr. No.** | **23** |
| Name of the  Work with location | Repair / Renovation of ITI complex Poonch |
| Department//  Organisation | Skill Development Department (Directorate of Skill Development) |
| Executing Agency | PWD(R&B) |
| Block/District | Poonch |
| AA Cost (Rs. In lakh) | 11.27 |
| Total cost of completion/ Expdt incurred ending 3/2022 | 7.42 |
| Date of start (Month/year) | Jun-21 |
| Date of completion (Month/year) | Mar-22 |
| No. of beneficiary | 400 |
| ***C:\Users\HP\Downloads\IMG-20220404-WA0019.jpg*** | **Sr. No.** | **24** |
| Name of the  Work with location | Repair/Whitewash of ITI Dharmari |
| Department//  Organisation | Skill Development Department (Directorate of Skill Development) |
| Executing Agency | PWD(R&B) |
| Block/District | Reasi |
| AA Cost (Rs. In lakh) | 1.61 |
| Total cost of completion/ Expdt incurred ending 3/2022 | 1.16 |
| Date of start (Month/year) | Oct-21 |
| Date of completion (Month/year) | Mar-22 |
| No. of beneficiary | 150 |
| ***C:\Users\IdreesPC\Downloads\JD kmr pic.jpeg*** | **Sr. No.** | **25** |
| Name of the  Work with location | Repair/Renovation of Office of Joint Director, Skill Development Kashmir, Bemina |
| Department//  Organisation | Skill Development Department (Directorate of Skill Development) |
| Executing Agency | PWD(R&B) |
| Block/District | Srinagar |
| AA Cost (Rs. In lakh) | 4.84 |
| Total cost of completion/ Expdt incurred ending 3/2022 | 2.34 |
| Date of start (Month/year) | Oct-21 |
| Date of completion (Month/year) | Jan-22 |
| No. of beneficiary | 30 |
| ***C:\Users\IdreesPC\Downloads\IMG-20220401-WA0321 (1).jpg*** | **Sr. No.** | **26** |
| Name of the  Work with location | Repair/Renovation of Office of Joint Director, Skill Development Jammu |
| Department//  Organisation | Skill Development Department (Directorate of Skill Development) |
| Executing Agency | PWD(R&B) |
| Block/District | Jammu |
| AA Cost (Rs. In lakh) | 4.63 |
| Total cost of completion/ Expdt incurred ending 3/2022 | 2.28 |
| Date of start (Month/year) | Oct-21 |
| Date of completion (Month/year) | Jan-22 |
| No. of beneficiary | 30 |
| ***C:\Users\IdreesPC\Downloads\IMG-20220331-WA0040 (1).jpg*** | **Sr. No.** | **27** |
| Name of the  Work with location | Painting / Colour washing of Women Wing block at ITI Rajouri |
| Department//  Organisation | Skill Development Department (Directorate of Skill Development) |
| Executing Agency | PWD(R&B) |
| Block/District | Rajouri |
| AA Cost (Rs. In lakh) | 4.27 |
| Total cost of completion/ Expdt incurred ending 3/2022 | 2.14 |
| Date of start (Month/year) | Aug-21 |
| Date of completion (Month/year) | Mar-22 |
| No. of beneficiary | 550 |
| ***C:\Users\IdreesPC\Downloads\IMG-20220331-WA0012.jpg* *C:\Users\IdreesPC\Downloads\IMG-20220331-WA0010.jpg*** | **Sr. No.** | **28** |
| Name of the  Work with location | Repair/Renovation of main building, Women Building & Hostel Building at ITIHiranagar |
| Department//  Organisation | Skill Development Department (Directorate of Skill Development) |
| Executing Agency | PWD(R&B) |
| Block/District | Kathua |
| AA Cost (Rs. In lakh) | 18.12 |
| Total cost of completion/ Expdt incurred ending 3/2022 | 9.88 |
| Date of start (Month/year) | Jul-21 |
| Date of completion (Month/year) | Mar-22 |
| No. of beneficiary | 500 |