Polytechnic Sector

FORMAT –“A”

Abstract of works projects physically completed under UT Capex Budget, Loan, Loan, CSS& PMDP during 2021-22

(Rs. In lakh)

| Sr. No. | Source of funds | Total No. of works Physically completed during 2021-22 | Total AA cost | Total cost of completion/ expenditure |
| --- | --- | --- | --- | --- |
|  | Capex Regular | 22 | 643.97 | 536.99 |
|  | Loan Schemes | 0 | 0 | 0 |
|  | CSS | 0 | 0 | 0 |
|  | PMDP/Others | 0 | 0 | 0 |
|  | Total: | 22 | 643.97 | 536.99 |

Format – “C”

Geo tagged Photographs of the work (JPG Format with details)

|  | Sr. No. | 01 |
| --- | --- | --- |
|  | Name of the Work with location | Const of Cafeteria at Govt Polytechnic Anantnag |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD (R&B) |
|  | Block/District | Anantnag |
|  | AA Cost (Rs. In lakh) | 38.66 |
|  | Total cost of completion / Expdt incurred ending 3/2022 | 37.74 |
|  | Date of start (Month/year) | Mar-19 |
|  | Date of completion (Month/year) | Dec-21 |
|  | No. of beneficiary | 01 (GP Anantnag) |

|  | Sr. No. | 02 |
| --- | --- | --- |
|  | Name of the Work with location | Establishment of CIIIT at Govt. Polytechnic Baramulla |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD (R&B) |
|  | Block/District | Baramulla |
|  | AA Cost (Rs. In lakh) | 405.36 |
|  | Total cost of completion / Expdt incurred ending 3/2022 | 398.82 |
|  | Date of start (Month/year) | Mar-20 |
|  | Date of completion (Month/year) | Oct-21 |
|  | No. of beneficiary | 350 |

|  | Sr. No. | 03 |
| --- | --- | --- |
|  | Name of the Work with location | Construction of compound walling for residential premises of GP Women Jammu |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD (R&B) |
|  | Block/District | Jammu |
|  | AA Cost (Rs. In lakh) | 3.38 |
|  | Total cost of completion / Expdt incurred ending 3/2022 | 2.44 |
|  | Date of start (Month/year) | Apr-21 |
|  | Date of completion (Month/year) | Dec-21 |
|  | No. of beneficiary | 30 |

|  | Sr. No. | 04 |
| --- | --- | --- |
|  | Name of the Work with location | Facelifting of Cafeteria near CIIIT, Jammu |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD (R&B) |
|  | Block/District | Jammu |
|  | AA Cost (Rs. In lakh) | 4.00 |
|  | Total cost of completion / Expdt incurred ending 3/2022 | 0.89 |
|  | Date of start (Month/year) | Apr-21 |
|  | Date of completion (Month/year) | Aug-21 |
|  | No. of beneficiary | 500 |

|  | Sr. No. | 05 |
| --- | --- | --- |
|  | Name of the Work with location | Facelifting of Automobile Workshop near CIIIT, Jammu |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD (R&B) |
|  | Block/District | Jammu |
|  | AA Cost (Rs. In lakh) | 2.68 |
|  | Total cost of completion / Expdt incurred ending 3/2022 | 0.00 (Expdt made by the executing agency from its own resources) |
|  | Date of start (Month/year) | Mar-21 |
|  | Date of completion (Month/year) | Aug-21 |
|  | No. of beneficiary | 500 |

|  | Sr. No. | 06 |
| --- | --- | --- |
|  | Name of the Work with location | Construction of 11 KVA Line at Govt. Polytechnic Bandipora |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | KPDCL (JKPDD) |
|  | Block/District | Bandipore |
|  | AA Cost (Rs. In lakh) | 12.60 |
|  | Total cost of completion / Expdt incurred ending 3/2022 | 9.45 |
|  | Date of start (Month/year) | Aug-21 |
|  | Date of completion (Month/year) | Dec-21 |
|  | No. of beneficiary | 310 |

|  | Sr. No. | 07 |
| --- | --- | --- |
|  | Name of the Work with location | 11KVA Power Supply to Govt. Polytechnic Larkipora Anantnag. |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | KPDCL (JKPDD) |
|  | Block/District | Anantnag |
|  | AA Cost (Rs. In lakh) | 10.89 |
|  | Total cost of completion / Expdt incurred ending 3/2022 | 0.00 (Expdt made by the executing agency from its own resources) |
|  | Date of start (Month/year) | Aug-21 |
|  | Date of completion (Month/year) | Feb-22 |
|  | No. of beneficiary | 01 (GP Anantnag) |

|  | Sr. No. | 08 |
| --- | --- | --- |
|  | Name of the Work with location | Installation of 04 No. Collapsible Doors at Govt. Polytechnic Kulgam. |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD (R&B) |
|  | Block/District | Kulgam |
|  | AA Cost (Rs. In lakh) | 4.00 |
|  | Total cost of completion / Expdt incurred ending 3/2022 | 2.60 |
|  | Date of start (Month/year) | Jun-21 |
|  | Date of completion (Month/year) | Jun-21 |
|  | No. of beneficiary | 01 (GP Kulgam) |

|  | Sr. No. | 09 |
| --- | --- | --- |
|  | Name of the Work with location | Creation of 250 KvA Distribution SubStation at Govt Polytechnic Udhampur |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | JPDCL (JKPDD) |
|  | Block/District | Udhampur |
|  | AA Cost (Rs. In lakh) | 30.99 |
|  | Total cost of completion / Expdt incurred ending 3/2022 | 7.05 |
|  | Date of start (Month/year) | Jul-21 |
|  | Date of completion (Month/year) | Jan-22 |
|  | No. of beneficiary | 300 |

|  | Sr. No. | 10 |
| --- | --- | --- |
|  | Name of the Work with location | Installation of 400 KvA Sub station along with HT LT Network for Govt Polytechnic Shopian |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | KPDCL (JKPDD) |
|  | Block/District | Shopian |
|  | AA Cost (Rs. In lakh) | 12.24 |
|  | Total cost of completion / Expdt incurred ending 3/2022 | 9.18 |
|  | Date of start (Month/year) | Jun-21 |
|  | Date of completion (Month/year) | Mar-22 |
|  | No. of beneficiary | 500 |

|  | Sr. No. | 11 |
| --- | --- | --- |
|  | Name of the Work with location | Repair/Renovation of Conference Hall of Women Polytechnic Jammu. |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD (R&B) |
|  | Block/District | Jammu |
|  | AA Cost (Rs. In lakh) | 16.53 |
|  | Total cost of completion / Expdt incurred ending 3/2022 | 15.45 |
|  | Date of start (Month/year) | Jun-19 |
|  | Date of completion (Month/year) | Sep-21 |
|  | No. of beneficiary | 300 |
|  | Sr. No. | 12 |
|  | Name of the Work with location | Civil Work of Auditorium at KGP Srinagar including painting/ polishing at Kashmir Govt Polytechnic. |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD (R&B) |
|  | Block/District | Srinagar |
|  | AA Cost (Rs. In lakh) | 10.35 |
|  | Total cost of completion / Expdt incurred ending 3/2022 | 1.53 |
|  | Date of start (Month/year) | Jun-20 |
|  | Date of completion (Month/year) | Mar-22 |
|  | No. of beneficiary | 1000 |

|  | Sr. No. | 13 |
| --- | --- | --- |
|  | Name of the Work with location | Repair /Renovation of old Guest House at Govt. Polytechnic Boys Jammu |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD (R&B) |
|  | Block/District | Jammu |
|  | AA Cost (Rs. In lakh) | 6.70 |
|  | Total cost of completion / Expdt incurred ending 3/2022 | 4.26 |
|  | Date of start (Month/year) | Mar-21 |
|  | Date of completion (Month/year) | Aug-21 |
|  | No. of beneficiary | 20 |

|  | Sr. No. | 14 |
| --- | --- | --- |
|  | Name of the Work with location | Repair /Renovation of various buildings at Govt. women Polytechnic Jammu |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD (R&B) |
|  | Block/District | Jammu |
|  | AA Cost (Rs. In lakh) | 7.17 |
|  | Total cost of completion / Expdt incurred ending 3/2022 | 5.55 |
|  | Date of start (Month/year) | Mar-21 |
|  | Date of completion (Month/year) | Sep-21 |
|  | No. of beneficiary | 300 |

|  | Sr. No. | 15 |
| --- | --- | --- |
|  | Name of the Work with location | Repair / Renovation of Civil & Electrical Engg. Wing at Govt Polytechnic Jammu |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD (R&B) |
|  | Block/District | Jammu |
|  | AA Cost (Rs. In lakh) | 10.00 |
|  | Total cost of completion / Expdt incurred ending 3/2022 | 4.18 |
|  | Date of start (Month/year) | Jul-21 |
|  | Date of completion (Month/year) | Oct-21 |
|  | No. of beneficiary | 1000 |

|  | Sr. No. | 16 |
| --- | --- | --- |
|  | Name of the Work with location | Repair / Renovation of Auditorium Bathroom at Govt Polytechnic Jammu |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD (R&B) |
|  | Block/District | Jammu |
|  | AA Cost (Rs. In lakh) | 7.00 |
|  | Total cost of completion / Expdt incurred ending 3/2022 | 3.17 |
|  | Date of start (Month/year) | Aug-21 |
|  | Date of completion (Month/year) | Oct-21 |
|  | No. of beneficiary | 200 |
|  | Sr. No. | 17 |
|  | Name of the Work with location | Repair/Renovation/Face lifting of Staff Residential Quarters at Govt Polytechnic Jammu |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD (R&B) |
|  | Block/District | Jammu |
|  | AA Cost (Rs. In lakh) | 10.00 |
|  | Total cost of completion / Expdt incurred ending 3/2022 | 3.93 |
|  | Date of start (Month/year) | Jul-21 |
|  | Date of completion (Month/year) | Oct-21 |
|  | No. of beneficiary | 20 |

|  | Sr. No. | 18 |
| --- | --- | --- |
|  | Name of the Work with location | Repair / Renovation of DSD Office Jammu (including Flooring, Bathrooms, Roof tiling, Paint etc.) |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD (R&B) |
|  | Block/District | Jammu |
|  | AA Cost (Rs. In lakh) | 15.00 |
|  | Total cost of completion / Expdt incurred ending 3/2022 | 7.42 |
|  | Date of start (Month/year) | Jul-21 |
|  | Date of completion (Month/year) | Oct-21 |
|  | No. of beneficiary | 45 |

|  | Sr. No. | 19 |
| --- | --- | --- |
|  | Name of the Work with location | Repair/Renovation of Bathrooms at CDI (Craft Development Institute) Srinagar |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD (R&B) |
|  | Block/District | Srinagar |
|  | AA Cost (Rs. In lakh) | 4.31 |
|  | Total cost of completion / Expdt incurred ending 3/2022 | 2.36 |
|  | Date of start (Month/year) | Jul-21 |
|  | Date of completion (Month/year) | Oct-21 |
|  | No. of beneficiary | 20 |

|  | Sr. No. | 20 |
| --- | --- | --- |
|  | Name of the Work with location | Repair/Renovation of Hostel at CDI (Craft Development Institute) Srinagar |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD (R&B) |
|  | Block/District | Srinagar |
|  | AA Cost (Rs. In lakh) | 14.18 |
|  | Total cost of completion / Expdt incurred ending 3/2022 | 7.51 |
|  | Date of start (Month/year) | Jul-21 |
|  | Date of completion (Month/year) | Mar-22 |
|  | No. of beneficiary | 20 |

|  | Sr. No. | 21 |
| --- | --- | --- |
|  | Name of the Work with location | Establishment of Conference Hall at Directorate of Technical Education, Srinagar. |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | PWD (R&B) |
|  | Block/District | Srinagar |
|  | AA Cost (Rs. In lakh) | 16.58 |
|  | Total cost of completion / Expdt incurred ending 3/2022 | 12.44 |
|  | Date of start (Month/year) | Mar-21 |
|  | Date of completion (Month/year) | Mar-22 |
|  | No. of beneficiary | 45 |

|  | Sr. No. | 22 |
| --- | --- | --- |
|  | Name of the Work with location | Constr of PWD bathroom (M/F) at GP Bandipore |
|  | Department// Organisation | Skill Development Department (Directorate of Skill Development) |
|  | Executing Agency | JKPCC |
|  | Block/District | Bandipore |
|  | AA Cost (Rs. In lakh) | 1.35 |
|  | Total cost of completion / Expdt incurred ending 3/2022 | 1.02 |
|  | Date of start (Month/year) | Feb-22 |
|  | Date of completion (Month/year) | Mar-22 |
|  | No. of beneficiary | 06 |